Finance GenAI Document Studio

Project Description Enterprise-grade, AI-powered Document Studio for Barclays Finance to automate publication-grade reports (PDF/DOCX/PPTX) from large CSV/Parquet datasets. Enables business users to build reusable, parameterized templates with visual data prep, rich tables/charts, grounded AI narratives (Bedrock Claude Sonnet + Titan embeddings), live previews, review/approval workflows, full provenance, lineage, and auditability. Targets 70–80% reduction in manual effort for MI/regulatory reporting with strong governance, compliance, and explainability.

12-Month Project Plan to Full Product (Feb – Dec 2026) Phase 1 (MVP): Feb – Jul 2026 → All v1 Must-Haves Delivered Phase 2 (Advanced Product): Aug – Dec 2026 → Should-Haves + Ultra-Modern Enhancements (incl. Model Context Protocol integration, multi-agent flows, advanced RAG, etc.) Team Phase 1: 6 Full-Time Developers Phase 1 Cost: £352,395 Team Phase 2: 2 Developers (focused on high-value enhancements) Phase 2 Cost: £117,465 (~1/3 of Phase 1) Total Project Cost (11 months): £469,860

Phase 1: MVP (Feb – Jul 2026)

February: Foundation

| Task | Narration & Detailed Explanation |
| --- | --- |
| AWS infra setup | "We're kicking off with the bedrock—literally—of our platform: provisioning AWS infrastructure. This isn't just setting up servers; it's creating a secure, scalable home for all data, compute, and AI workloads." Detailed Breakdown: Purpose is to build a compliant, multi-tenant foundation supporting thousands of users and terabytes of data. Activities include provisioning S3 buckets (raw/Parquet/outputs), Glue Catalog (schema registry), Athena (ad-hoc queries), DuckDB/Arrow workers (previews), Redis (caching), ECS/EKS clusters (services), and DynamoDB/Postgres (metadata/templates). Technical: Use IaC (Terraform/CDK) for reproducibility and exit strategy; configure VPC peering, private subnets. Alignment: Architecture #10, NFRs (scalability, security, portability). Dependencies: None. Outcomes: Fully configured environment; enables all subsequent development. Risk: Misconfiguration delays—mitigate with pre-approved Barclays landing zone. |
| SSO/Auth | "Security starts at login: we're integrating Barclays SSO so only authorized users access the studio, with roles enforced from day one." Detailed Breakdown: Purpose ensures enterprise-grade identity (no shadow accounts). Activities: Set up Cognito pools with OIDC/SAML federation; map Barclays groups to RBAC roles (Author/Reviewer/Approver/Consumer/Admin). Technical: Token-based sessions; optional ABAC via dataset tags. Alignment: Personas #2, NFR security (SSO/KMS). Dependencies: Infra. Outcomes: Seamless, audited login. Benefit: Immediate compliance. |
| CSV→Parquet pipeline | "Raw CSVs from Finance teams are inefficient— we're automating conversion to Parquet for 10x faster queries and zero-copy analytics." Detailed Breakdown: Purpose enables ultra-modern zero-copy (#10). Activities: Trigger on S3 upload → convert/partition by date → profile schema. Technical: Lambda + Arrow; predicate pushdown. Alignment: FR-B ingest. Dependencies: S3/Glue. Outcomes: Optimized storage; foundation for previews. |
| Schema/GE suites | "Data quality is non-negotiable in Finance— we're enforcing contracts upfront to catch issues before they hit reports." Detailed Breakdown: Purpose prevents drift/hallucinations downstream. Activities: Glue registration with PII tags; attach GE checks (nulls/uniques/ranges). Technical: Inline fail-fast/warn. Alignment: FR-B validation, ultra-modern #3. Dependencies: Pipeline. Outcomes: Trusted datasets. |
| CI/CD + security baseline | "To move fast without breaking things, we're automating deployments with built-in security scans." Detailed Breakdown: Purpose supports rapid iterations. Activities: Blue/green pipelines; SAST/DAST/scanning. Technical: TeamCity → ECS; WAF/CloudFront. Alignment: Quality #11, NFR security. Dependencies: Infra. Outcomes: Safe, repeatable releases. |
| Backlog + sample data | "No plan survives without prioritization— we're refining JIRA and loading test data to hit the ground running." Detailed Breakdown: Purpose aligns team on MoSCoW. Activities: Groom epics/stories; upload samples/corpus. Technical: S3. Alignment: Backlog seed, readiness #13. Dependencies: All above. Outcomes: Sprint-ready. |
| End-to-End: Infra → Ingest | "Finally, a smoke test: upload a CSV and watch it flow through—proving our foundation works end-to-end." Detailed Breakdown: Purpose de-risks early. Activities: Full ingest validation. Alignment: BRD data flow #8. Outcomes: Milestone "Infra live". |

March: Core Authoring

| Task | Narration & Detailed Explanation |
| --- | --- |
| Block editor + params | "The heart of self-service: a drag-drop editor where users build templates like Lego, with smart parameters for dynamic runs." Detailed Breakdown: Purpose empowers non-tech Authors. Activities: Palette, inspector tabs, typed params (date/enum with validators/scenarios). Technical: React + Redux; JSON DSL (Jinja-like). Alignment: FR-A. Outcomes: Reusable templates. |
| Live preview | "No more 'save and hope'—instant pixel-perfect preview accelerates authoring dramatically." Detailed Breakdown: Purpose hits KPIs (≤2 days to first template). Activities: Three-pane sync; cached per-block. Technical: HTML render pipeline. Alignment: FR-E, UI/UX. Outcomes: Feedback loop. |
| Core blocks (title/table/chart) | "Starting simple: essential blocks for structure and visuals." Detailed Breakdown: Purpose builds basic reports. Activities: Title/TOC/heading + table/chart binding. Technical: Formatting/totals. Alignment: FR-C. Outcomes: Composable docs. |
| Themes/branding | "Everything looks Barclays-professional out of the box." Detailed Breakdown: Purpose consistency. Activities: Tokens, dark/light. Technical: Tailwind. Alignment: UI/UX. Outcomes: Branded outputs. |
| Versioning | "Templates evolve—versioning ensures auditability." Detailed Breakdown: Purpose tracks changes. Activities: Diff views, lifecycle. Technical: SemVer metadata. Alignment: FR-F. Outcomes: Safe iterations. |
| End-to-End: Author → Preview | "Demo time: create a template and see it render instantly—proving the core authoring experience." Detailed Breakdown: Purpose validates loop. Alignment: Use case #1. Outcomes: Milestone "Authoring functional". |

April: Data Prep + Viz

| Task | Narration & Detailed Explanation |
| --- | --- |
| Visual data-prep canvas | "Business users transform data visually—no SQL needed, yet powerful joins/aggregates." Detailed Breakdown: Purpose democratizes prep. Activities: React-flow nodes (filters/chips/joins/pivot/transpose/calculated fields). Technical: DAG serialization to execution plan; read-only SQL view. Alignment: FR-B. Dependencies: Core authoring. Outcomes: No-code transformations for binding to visuals. |
| DuckDB preview | "Lightning-fast previews on massive data via deterministic sampling." Detailed Breakdown: Purpose meets p95 <1.2s NFR. Activities: Stratified, seeded sampling with column profiling. Technical: DuckDB/Arrow zero-copy on Parquet. Alignment: FR-B preview. Dependencies: Pipeline. Outcomes: Instant feedback during prep. |
| Advanced tables/charts | "Publication-grade: conditional formatting, multi-axis, pagination, footnotes." Detailed Breakdown: Purpose rich, formatted visuals. Activities: Totals/subtotals, reference bands, series mapping. Technical: ECharts/Recharts with SVG/PNG export support. Alignment: FR-C. Dependencies: Data-prep. Outcomes: Professional-grade tables/charts ready for documents. |
| Export functionality | "Seamless output: compile to PDF/DOCX/PPTX with Barclays branding and disclaimers." Detailed Breakdown: Purpose delivers final artifacts (Must-Have export). Activities: PPTX, PDF (WeasyPrint/pdfmake), DOCX; include headers/footers/disclaimers. Technical: Server-side render service; signed URLs. Alignment: BRD #5.4 Rendering & Output, Must-Have PDF/DOCX/PPTX. Dependencies: Tables/charts + themes. Outcomes: Downloadable, branded reports; bridges to full generation. |
| Profiling/drift alerts | "Proactive warnings if data schema or distributions drift." Detailed Breakdown: Purpose data quality gates. Activities: Inline null%/min-max/uniques stats; basic alerts. Technical: GE integration with builder suggestions. Alignment: Ultra-modern #3. Dependencies: Schema suites. Outcomes: Trusted inputs. |
| End-to-End: Prep → Visualize | "Full pipeline validation: transform data, bind to advanced tables/charts, and export preview." Detailed Breakdown: Purpose confirms visualization + export readiness. Activities: Demo with sample data → formatted output → export test. Alignment: Use case #5, core visualization. Outcomes: Milestone "Data-to-viz complete". |

May: AI Narration

| Task | Narration & Detailed Explanation |
| --- | --- |
| Bedrock + RAG | "The AI engine: Claude Sonnet generates narratives, grounded via Titan embeddings retrieval." Detailed Breakdown: Purpose factual, data-aware commentary. Activities: Setup vector store over approved corpus. Technical: Bedrock calls; retrieval budget per block. Alignment: FR-D grounding. Dependencies: Data-prep. Outcomes: Reliable RAG foundation. |
| Narration prompts/JSON/critique | "Structured and controllable: JSON schema output with self-critique loop." Detailed Breakdown: Purpose determinism and quality (low temp, numeric assertions). Activities: System/context/user scaffold + one-pass fix. Technical: JSON enforcement; critique for factuality/style. Alignment: FR-D. Outcomes: High-quality drafts. |
| Source highlighting/Traceability | "Full explainability: highlight retrieved sources with confidence and matched spans; enable traceability back to original data/references." Detailed Breakdown: Purpose auditor-friendly transparency (≥95% grounding coverage). Activities: Reference drawer with highlights, confidence scores, and clickable lineage links. Technical: Retrieval metadata + span mapping; integrate with provenance. Alignment: FR-D explainability, ultra-modern provenance stamp #8. Dependencies: RAG. Outcomes: Users trust and verify AI outputs. |
| Redaction/policy | "Built-in safeguards: PII redaction and refusal for insufficient data." Detailed Breakdown: Purpose compliance. Activities: Pre/post filters; forbidden phrases. Technical: Lexicon/policy engine. Alignment: Governance #9. Outcomes: Safe generation. |
| End-to-End: Grounded narration | "End-to-end AI demo: attach references, generate traceable narrative, and preview with sources." Detailed Breakdown: Purpose validates controllable AI. Alignment: Use case #3. Outcomes: Milestone "AI narration ready". |

June: Governance

| Task | Narration & Detailed Explanation |
| --- | --- |
| RBAC/ABAC workflows | "Secure, role-based access with optional attribute filters for sensitive data." Detailed Breakdown: Purpose least-privilege in multi-user environment. Activities: Workspace isolation; tag-based (PII/region/LOB). Technical: Cognito + policy enforcement. Alignment: Personas #2. Dependencies: Auth. Outcomes: Controlled access. |
| Review/approval + collaboration + commentary + sign-off + watermarks | "Comprehensive human oversight: inline collaboration, commentary, tracked changes, formal sign-offs, and dynamic watermarks." Detailed Breakdown: Purpose ensures accuracy/compliance before publication. Activities: Block-level inline comments/annotations, change requests, multi-user commentary threads, Approver sign-off gates, watermarks (Draft/Internal until approved). Technical: Workflow engine with notifications; version diff integration. Alignment: FR-F (reviews, gates, watermarks), core use case #7. Dependencies: Versioning. Outcomes: Governed, collaborative promotion from Draft → Published. |
| Provenance + logs | "Complete audit trail: manifests, hashes, and immutable logs for every run." Detailed Breakdown: Purpose replayability and regulator confidence. Activities: YAML/JSON manifest per artifact; OpenLineage DAG tracking. Technical: 7yr retention; footer provenance stamp. Alignment: Compliance #10, ultra-modern #8. Outcomes: Full lineage. |
| Security hardening/Compliance | "Enterprise-ready protection: encryption, masking, pen-testing, and full compliance controls." Detailed Breakdown: Purpose meets banking standards (no PII exposure, audit-proof). Activities: Column-level masking, secrets rotation, WAF rules; compliance checks (disclaimers, retention policies). Technical: KMS/Secrets Manager; policy tests. Alignment: NFR security/compliance, readiness checklists #13. Dependencies: Infra. Outcomes: Production-compliant system. |
| End-to-End: Governed run | "Full governed demo: author → collaborate/review → sign-off → generate with provenance." Detailed Breakdown: Purpose validates end-to-end compliance. Alignment: Use case #7. Outcomes: Milestone "Governance enforced". |

July: Automation + MVP Launch

| Task | Narration & Detailed Explanation |
| --- | --- |
| Scheduling + notifications | "Set it and forget it: daily runs with auto-delivery." Detailed Breakdown: Purpose timeliness. Activities: Cron + signed URLs. Technical: Step Functions. Alignment: FR-G. Outcomes: Automation. |
| Observability dashboards | "Visibility into costs, latency, success rates." Detailed Breakdown: Purpose ops control. Activities: Token/cache metrics. Technical: CloudWatch. Alignment: FR-H. Outcomes: Monitoring. |
| Full E2E/testing/UAT | "Rigorous validation: load, security, SME sign-off." Detailed Breakdown: Purpose reliability ≥99%. Activities: Playwright/k6 + UAT. Technical: Regression suites. Alignment: Quality #11. Outcomes: Production-ready. |
| MVP Go-Live (31 Jul) | "The big moment: MVP in production, delivering core value." Detailed Breakdown: Purpose early wins. Activities: Deploy + monitoring. Alignment: Phase 1 must-haves. Outcomes: Milestone "MVP Launched". |
| Training/handover | "Empowering users: docs and sessions for smooth adoption." Detailed Breakdown: Purpose hits KPIs (effort reduction). Activities: Runbooks, workshops. Alignment: BRD objectives. Outcomes: Enabled teams. |

Phase 2: Advanced Product (Aug – Dec 2026)

August: Scenario & MCP Intro

| Task | Narration & Detailed Explanation |
| --- | --- |
| Scenario Studio (macro packs) | "What-if analysis: switch rates/CPI and see regenerated reports with diffs." Detailed Breakdown: Purpose stress testing. Activities: Pack switching. Technical: Param overrides. Alignment: Ultra-modern #1. Outcomes: Scenario insights. |
| Model Context Protocol (MCP) integration basics | "Opening doors safely: initial secure tool calling for agents." Detailed Breakdown: Purpose agentic foundation. Activities: Basic MCP setup. Technical: Bedrock framework. Alignment: Phase 2 enhancements. Outcomes: Tool readiness. |
| Grounded Compare/Explain delta + drivers | "Auto-explain variances: price/volume/mix drivers drafted." Detailed Breakdown: Purpose deep insights. Activities: One-click analysis. Technical: Computations + narration. Alignment: Ultra-modern #4. Outcomes: Variance commentary. |
| Change-aware templates | "Smart flags: auto-bullets for material changes (e.g., NCL ↑20bps)." Detailed Breakdown: Purpose proactive highlighting. Activities: Threshold rules. Technical: Rule evaluation. Alignment: Ultra-modern #2. Outcomes: Change detection. |
| Snippets library + search | "Reuse accelerates: tagged, searchable block library." Detailed Breakdown: Purpose speed. Activities: Quick insert. Technical: Metadata search. Alignment: Should-have. Outcomes: Milestone "Scenario + MCP basics". |

September: Advanced AI & Gov

| Task | Narration & Detailed Explanation |
| --- | --- |
| Full MCP implementation | "Complete secure orchestration: agents call external APIs/databases safely." Detailed Breakdown: Purpose advanced agentics. Activities: Tool approval/logging. Technical: Governance wrappers. Alignment: MCP enhancements. Outcomes: Powerful agents. |
| Advanced agentic flows | "Smarter AI: multi-pass reasoning, Chain-of-Thought, dynamic tools." Detailed Breakdown: Purpose higher quality. Activities: Orchestration via MCP. Technical: Iterative calls. Alignment: Critique extension. Outcomes: Sophisticated narratives. |
| Hybrid RAG + re-ranking | "Better grounding: combined search with relevance scoring." Detailed Breakdown: Purpose ≥97% accuracy. Activities: Hybrid vectors. Technical: Re-rankers. Alignment: Grounding improvement. Outcomes: Precise retrieval. |
| Advanced data contracts/auto-fixes | "Self-healing: auto-suggest/fix drift in builder." Detailed Breakdown: Purpose robustness. Activities: Builder assists. Technical: GE extensions. Alignment: Ultra-modern #3. Outcomes: Resilient data. |
| Cost guardrails + command palette | "Efficiency + usability: token controls and quick actions (⌘K)." Detailed Breakdown: Purpose cost management + speed. Activities: Auto-downgrade; shortcuts. Technical: Monitoring + UI. Alignment: Ultra-modern #5/#9. Outcomes: Milestone "Advanced AI/Gov ready". |

October: Plugins & Collab

| Task | Narration & Detailed Explanation |
| --- | --- |
| Plugin SDK | "Extensibility: internal teams build custom blocks safely." Detailed Breakdown: Purpose long-term growth. Activities: Governed API. Technical: Validation hooks. Alignment: Ultra-modern #6. Outcomes: Customization. |
| Real-time co-editing (y-js) | "Teamwork: basic collaborative editing." Detailed Breakdown: Purpose collaboration. Activities: Presence/cursors. Technical: CRDTs. Alignment: v2 scope. Outcomes: Multi-user. |
| Custom chart gallery | "Advanced visuals: Sankey, waterfall variance." Detailed Breakdown: Purpose richer reporting. Activities: Extended types. Technical: Library plugins. Alignment: Could-have. Outcomes: Specialized charts. |
| Golden-run testing + CI regression | "Stability: snapshot tests catch regressions." Detailed Breakdown: Purpose reliability. Activities: Visual diffs in CI. Technical: Playwright. Alignment: Ultra-modern #7. Outcomes: Consistent outputs. |
| Ops guardrails | "Production safety: burst queues, token ceilings." Detailed Breakdown: Purpose controlled scaling. Activities: Workspace limits. Technical: Rate limiting. Alignment: Ultra-modern #9. Outcomes: Milestone "Plugins + collab enabled". |

November: Integrations & Scaling

| Task | Narration & Detailed Explanation |
| --- | --- |
| MCP-powered integrations | "Ecosystem expansion: secure BI embeds via agents." Detailed Breakdown: Purpose connectivity. Activities: Tool calling to AWS/BI. Technical: MCP wrappers. Alignment: MCP enhancements. Outcomes: Integrated workflows. |
| Teams/Slack distribution | "Frictionless sharing: direct posts/links." Detailed Breakdown: Purpose collaboration. Activities: Webhooks. Technical: API integrations. Alignment: Could-have. Outcomes: Distribution. |
| Accessibility (WCAG AA+) + i18n | "Inclusive globally: full keyboard/A11y and locale support." Detailed Breakdown: Purpose broad adoption. Activities: ARIA, currency/date formatting. Technical: Tokens. Alignment: NFRs. Outcomes: Compliant UI. |
| Zero-copy + performance scaling | "Handle massive workloads efficiently." Detailed Breakdown: Purpose p95 <10min for 100M rows. Activities: Pruning/pushdown optimizations. Technical: DuckDB/Athena. Alignment: Ultra-modern #10. Outcomes: Scalability. |
| Advanced lineage | "Visual traceability: enhanced DAG views." Detailed Breakdown: Purpose auditor-friendly. Activities: Graph UI. Technical: OpenLineage+. Alignment: Governance #9. Outcomes: Milestone "Integrations complete". |

December: Stabilization & Full Launch

| Task | Narration & Detailed Explanation |
| --- | --- |
| Full-scale load/security testing | "Stress to impress: simulate real volumes and threats." Detailed Breakdown: Purpose 99.9% reliability. Activities: k6 penetration tests. Technical: Volume simulation. Alignment: Quality #11. Outcomes: Robustness. |
| Visual regression suite | "Pixel-perfect consistency across runs." Detailed Breakdown: Purpose stable outputs. Activities: Automated snapshots. Technical: Playwright. Alignment: Testing #11. Outcomes: Quality assurance. |
| Production stabilization | "Polish and tune: fix issues, optimize monitoring." Detailed Breakdown: Purpose smooth operations. Activities: Hotfixes, alerts. Technical: Sentry/CloudWatch. Alignment: NFR reliability. Outcomes: Stable platform. |
| Feedback polish | "User-driven perfection: incorporate post-MVP input." Detailed Breakdown: Purpose adoption (100+ templates). Activities: SME iterations. Alignment: KPIs. Outcomes: Refined experience. |
| Full Product Launch (31 Dec) | "Culmination: complete ultra-modern studio live." Detailed Breakdown: Purpose 80%+ effort reduction. Activities: Official rollout. Alignment: Phase 2 scope. Outcomes: Milestone "Full Product Live". |
| vNext planning | "Looking ahead: roadmap for ongoing innovation." Detailed Breakdown: Purpose sustained value. Activities: Stakeholder workshops. Alignment: BRD transformation tracks. Outcomes: Future roadmap. |